Credit Card Approval Prediction

Project Planning

──────────────────────────────────────────────────────────────────────

Project: Credit Card Approval Prediction

Phase: Project Planning Phase

──────────────────────────────────────────────────────────────────────

1. Project Overview

| Project Name | Credit Card Approval Prediction |
| --- | --- |
| Team Lead | Dama Shanmugam |
| Team Size | 5 |
| Duration | Approx. 4 weeks |
| Tech Stack | Python, Flask, Scikit-learn, Pandas, HTML/CSS |

2. Work Breakdown Structure (WBS)

| Epic | Stories | Duration | Status |
| --- | --- | --- | --- |
| 1. Data Collection | Download dataset from Kaggle, verify CSV structure | 3 hours | Complete |
| 2. Data Visualization | Import libraries, EDA, univariate, multivariate, descriptive analysis | 3 hours | Complete |
| 3. Data Preprocessing | Duplicate removal, missing value handling, cleaning, merging, encoding | 3 hours | Complete |
| 4. Model Building | Train 4 models, apply SMOTE, evaluate, select best | 3 hours | Complete |
| 5. Application Building | Build HTML pages, Flask backend, integrate model, test app | 3 hours | Complete |

3. Project Timeline (Gantt)

| Task | Week 1 | Week 2 | Week 3 | Week 4 |
| --- | --- | --- | --- | --- |
| Environment Setup | ✅ |  |  |  |
| Data Collection & EDA | ✅ |  |  |  |
| Data Preprocessing |  | ✅ |  |  |
| Model Training |  | ✅ |  |  |
| Flask App Development |  |  | ✅ |  |
| UI Design & Testing |  |  | ✅ |  |
| Documentation |  |  |  | ✅ |
| GitHub Upload |  |  |  | ✅ |

4. Resource Plan

| Resource | Details |
| --- | --- |
| Hardware | Personal laptop — Intel processor, 8GB RAM, Windows 11 |
| Software | Python 3.13, VS Code, Git, Chrome Browser |
| Dataset | Kaggle: Credit Card Approval Prediction (rikdifos) |
| Libraries | Pandas, NumPy, Scikit-learn, Imbalanced-learn, Flask, Joblib, Matplotlib, Seaborn |
| Time | Approximately 15-20 hours total development time |

5. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Severe class imbalance in dataset | High | High | Apply SMOTE oversampling during training |
| Model accuracy insufficient | Medium | High | Compare 4 algorithms, select best by Macro F1 |
| Flask routing errors | Low | Medium | Test each route independently before integration |
| Data leakage in features | Medium | High | Carefully separate label-derived from input features |
| Large file size blocking GitHub upload | Medium | Low | Exclude CSVs from repo, link to Kaggle instead |

6. Milestones

Milestone 1: cleaned_data.csv generated successfully

Milestone 2: model.pkl saved with >70% accuracy

Milestone 3: Flask app runs locally and returns predictions

Milestone 4: All 3 HTML pages styled and functional

Milestone 5: Project uploaded to GitHub with README